# Meeting Notes — Product Sync

Date: May 11, 2026 Attendees: Alice, Bob, Carol, David

## Agenda

- Sprint review

- Roadmap discussion

- Blockers

## Discussion

### Sprint Review

The team completed 34 of 36 story points. Two tickets were carried over due to a dependency on the API team.

### Roadmap Discussion

Carol presented the updated roadmap. Key changes:

- Search feature moved to Q3

- Analytics dashboard accelerated to Q2

### Blockers

- Bob: Waiting on design assets for the settings page

- David: Needs database access for the new environment

## Action Items

- Alice: Send updated roadmap to stakeholders by EOD

- Bob: Follow up with design team tomorrow

- David: Submit access request via IT portal